# Modernize the CommsHub
Creation Experience

A focused three-month initiative to make communications creation meaningfully self-service.

# TLDR:

We’re significantly bottlenecked under our current comms-creation model. We can either grow by staffing a ‘Customer Success’ group to hand-hold teams through the creation process, or we can build tribal knowledge into agents. We lose tribal knowledge of CommsHub with every lost engineer or PM. One PM can’t support the enterprise in working through CommsHub. Afford me the time to build a scalable system here, rather than manually creating comms for the entire enterprise.

# THE CASE FOR ACTION

CommsHub is not self-serve. Since I joined, not one team I have worked with has been able to create a communication (push, NC message, recommendation tile) independently. The workflow still depends on specialized knowledge, permissions, manual handoffs, and engineering support. Communications creation and inventory cannot keep pace with business needs under this model.

I have conducted formal stakeholder interviews to identify the primary pain points, map the workflow, and establish a path forward. Modern AI and agent-based tools now create a practical opportunity to automate repeatable work while preserving required controls.

# WHY THIS CAN MOVE QUICKLY

The company can put my unusually relevant combination of capabilities to work immediately: data engineering experience, graduate-level AI and machine-learning training, direct CommsHub process knowledge, stakeholder research, agent development, and agent evaluation design.

We are not starting from zero. An MCP server already exists, initial workflow mapping is complete, and evaluation work began before organizational changes interrupted the effort. Focused engineering capacity is the primary requirement to finish the solution.

# THREE-MONTH PLAN

| PHASE | DELIVERABLES |
| --- | --- |
| MONTH 1 MAP + PRIORITIZE | Finalize the end-to-end workflow, ownership, approvals, and failure points. Separate automatable work from required human controls. Baseline time, effort, and quality; prioritize initial workflows and eval sets. |
| MONTH 2 BUILD + EVALUATE | Extend the existing MCP server with a dedicated CommsHub engineer. Connect required systems and build the highest-value agent capabilities. Test quality, safety, reliability, permissions, and failure handling. |
| MONTH 3 PILOT + PROVE | Pilot representative campaigns with financial services and marketing groups. Measure time saved, completion, quality, and required human intervention. Resolve gaps and deliver a production and expansion roadmap. |

| RESOURCES REQUIRED Dedicated time for me to lead the initiative One dedicated engineer with CommsHub knowledge (Hunar Kaur) A small validation and pilot group | EXPECTED VALUE More teams completing the process independently Faster creation and greater communications inventory Fewer handoffs and less specialist dependency Measured quality and safety for agent-assisted creation |
| --- | --- |

# DECISION REQUESTED

Approve a three-month initiative, supported by one dedicated CommsHub engineer, to complete the workflow mapping, expand the MCP server, build the evaluation framework, and run an initial pilot. Without focused investment, creation and inventory will continue to lag. With dedicated cycles, we can demonstrate a materially better and more scalable experience within three months.